MediGuard AI

Technical Reference Document

FWA Detection POC — Architecture, Pipeline & Engineering

| Field | Detail |
| --- | --- |
| Document type | Technical Reference — Living Document |
| Version | v1.0 ¦ March 15, 2026 |
| Author | Ram — Principal Consultant, LTIMindtree |
| Project | MediGuard AI — FWA Detection POC |
| Sprint phase | Month 1 Complete / Month 2 Starting |
| GitHub repo | mediaguard-ai (public) |
| Project path | C:\Users\rAm\OneDrive\Documents\Projects\mediaguard-ai\ |
| LLM provider | Groq API — llama-3.3-70b-versatile |
| Python version | 3.14 ¦ Windows 10/11 ¦ VS Code |

This document is a living technical reference. A versioned snapshot (v1.0) is preserved at creation. Updates are applied to the living copy each sprint session.

# 1. System Overview

MediGuard AI is a personal portfolio POC that demonstrates AI-native Fraud, Waste, and Abuse (FWA) detection for US healthcare claims. It is purpose-built to showcase the architectural gap between legacy FWA vendors (rules-only, no explainability) and the next generation of AI-first detection — specifically the plain-English clinical reasoning layer powered by a large language model.

## 1.1  The Core Differentiator

What MediGuard AI Does That Cotiviti, Optum, and HMS Don't

Legacy vendors produce a risk score and a rule flag. MediGuard AI produces a clinical narrative. Example output from MediGuard AI (Groq / llama-3.3-70b-versatile): "The claim exhibits a confirmed upcoding pattern, where a high-complexity office visit (CPT 99215) is billed for a patient with acute upper respiratory infection (ICD J06.9), a condition that typically requires a lower-level office visit. This discrepancy suggests that the provider may be inflating the complexity of services to increase reimbursement." This is the plain-English AI narrative layer — the LLM contributes clinical reasoning, not just scoring. Even Codoxo (the most AI-native competitor, $35M Series C) only recently added GenAI narratives.

## 1.2  Market Context

| Vendor | Type | AI Narrative? | FHIR R4? | MediGuard AI Advantage |
| --- | --- | --- | --- | --- |
| Cotiviti | Enterprise dominant | ❌ No | Partial | Full plain-English narratives |
| Optum | Enterprise | ❌ No | Partial | Open architecture, no vendor lock |
| Gainwell / HMS | Enterprise | ❌ No | Limited | FHIR-native from day one |
| Codoxo | AI-native, $35M Series C | ⚠️ Partial | Yes | More FWA pattern depth |
| Alivia Analytics | Challenger | ⚠️ Partial | Yes | Clinical reasoning quality |
| MediGuard AI | POC — Portfolio | ✅ Yes | ✅ Yes | — This is us |

## 1.3  Regulatory Tailwind

- CMS-0057-F Final Rule: All Medicare Advantage and Medicaid payers must expose FHIR R4 APIs by January 2027

- MediGuard AI is built FHIR-native from day one — our architecture is already compliant with this mandate

- CMS BCDA (Beneficiary Claims Data API) is our live data integration target for Month 2

- OIG Work Plan 2025 identifies upcoding, unbundling, and medically unnecessary services as top enforcement priorities — exactly the patterns we detect

# 2. System Architecture

## 2.1  Six-Layer Pipeline

MediGuard AI processes claims through six sequential layers. Each layer has a single responsibility and a clean handoff to the next.

| Layer | Name | File | Responsibility |
| --- | --- | --- | --- |
| Layer 1 | Data Ingestion | fhir_sample_generator.py fhir_converter.py | Generate or load FHIR R4 EOB claims → normalize to pipeline CSV |
| Layer 2 | Normalization | fwa_data_pipeline.py | Column renames, feature engineering, NCCI -B row expansion |
| Layer 3 | Rule Engine | fwa_data_pipeline.py | OIG rules, NCCI bundling checks, MUE limits, ICD-CPT validation |
| Layer 4 | Anomaly Detection | fwa_data_pipeline.py | Isolation Forest ML — statistical outlier scoring |
| Layer 5 | Gen AI Reasoning | fwa_langchain_reasoning.py | Groq LLM — clinical narrative + risk score + recommendation |
| Layer 6 | Output | fwa_data_pipeline.py fwa_langchain_reasoning.py | fwa_scored_claims.csv, ai_review_queue.csv, fwa_ai_report.csv |

## 2.2  Pipeline Run Order

Full FHIR pipeline — run these four commands in sequence from the project root:

cd C:\Users\rAm\OneDrive\Documents\Projects\mediaguard-ai

python fhir_sample_generator.py    # Layer 1a: generate FHIR R4 EOB JSONs

python fhir_converter.py           # Layer 1b: convert FHIR → pipeline CSV

python fwa_data_pipeline.py        # Layers 2-4: normalize, rules, ML scoring

python fwa_langchain_reasoning.py  # Layer 5: Groq AI narratives + report

## 2.3  Data Flow Diagram

End-to-End Data Flow

fhir_sample_generator.py → Generates 50 FHIR R4 ExplanationOfBenefit JSON files → fhir_samples/*.json (individual EOBs) → fhir_samples/fhir_bundle.json (full FHIR Bundle) fhir_converter.py → Reads fhir_bundle.json → Parses FHIR R4 fields: CPT, ICD, POS, provider, payer, amounts → Three-layer POS resolution (FHIR location → CPT range → RAG v3) → output/fhir_converted_claims.csv fwa_data_pipeline.py (DATA_SOURCE = 'fhir') → Reads fhir_converted_claims.csv → Normalizes columns, expands NCCI -B rows (55 total rows) → Rule engine: ICD-CPT mismatch, NCCI unbundling, MUE, specialty check → Isolation Forest anomaly scoring → output/fwa_scored_claims.csv → output/ai_review_queue.csv (score ≥ 70 OR severity == HIGH) fwa_langchain_reasoning.py → Reads ai_review_queue.csv (15 claims) → Sends each claim to Groq API with structured prompt → Groq returns: category, risk score, recommendation, narrative, red flags → output/fwa_ai_report.csv

# 3. File-by-File Reference

## 3.1  fhir_sample_generator.py

| Property | Value |
| --- | --- |
| Purpose | Generates synthetic FHIR R4 ExplanationOfBenefit resources mirroring CMS BCDA API output |
| Version | v3 (current) |
| Output | fhir_samples/*.json ¦ fhir_bundle.json ¦ fhir_claims_summary.csv |
| Claims | 30 clean + 20 FWA = 50 total EOB resources |
| Key fix v2 | POS embedded per scenario via location.locationCodeableConcept — not inferred |
| Key fix v3 | cpt-expected-specialty extension embedded per scenario for data-driven mismatch detection |

FWA Patterns Injected

| Pattern | CPT | ICD | POS | Count |
| --- | --- | --- | --- | --- |
| UPCODING | 99215 (high complexity E&M) | J06.9 (common cold) | Office (11) | 5 |
| UNBUNDLING | 36415 + 36416 | E11.9 (diabetes) | Office (11) | 5 |
| ICD_CPT_MISMATCH | 27447 (knee replacement) | M25.361 (hip stiffness) | Inpatient (21) | 5 |
| MEDICALLY_UNNECESSARY | 36415 (venipuncture) | Z00.00 (wellness exam) | Office (11) | 5 |

## 3.2  fhir_converter.py

| Property | Value |
| --- | --- |
| Purpose | Converts FHIR R4 EOB resources → MediGuard pipeline CSV format |
| Version | v2 (current) |
| Input | fhir_samples/fhir_bundle.json OR fhir_samples/*.json OR CMS BCDA API (Month 2) |
| Output | output/fhir_converted_claims.csv (23 columns) |
| POS Layer 1 | Parse from FHIR location.locationCodeableConcept (primary — CMS BCDA compliant) |
| POS Layer 2 | CPT numeric range inference fallback (scales to 10,000+ CPT codes) |
| POS Layer 3 | ChromaDB RAG lookup — Month 2 roadmap |
| Extensions parsed | provider-specialty, provider-state, plan-name, cpt-expected-specialty, injected-fraud-type |

Output Columns — fhir_converted_claims.csv

claim_id  |  patient_id  |  provider_npi  |  provider_name  |  provider_specialty  |  provider_state  |  payer_id  |  payer_name  |  plan_name  |  cpt_code  |  cpt_description  |  icd_code  |  icd_description  |  additional_cpt  |  billed_amount  |  service_date  |  place_of_service  |  pos_description  |  pos_source  |  claim_type  |  source_format  |  converted_at  |  raw_fhir_id  |  conversion_notes  |  cpt_expected_specialty  |  fraud_type

## 3.3  fwa_data_pipeline.py

| Property | Value |
| --- | --- |
| Purpose | Core FWA detection pipeline — normalization, rule engine, ML scoring |
| Data source | DATA_SOURCE = 'fhir' ¦ 'synthetic' (switchable at top of file) |
| FHIR path | FHIR_CLAIMS_PATH = output/fhir_converted_claims.csv |
| Claims processed | 55 (50 FHIR + 5 NCCI -B expansion rows) |
| Rule flags | 20 claims flagged (36.4%) — zero false positives |
| AI queue | 15 claims (score ≥ 70 OR rule_flag_severity == HIGH) |
| ML model | Isolation Forest (sklearn) — contamination=0.15, random_state=42 |

Hardcoded Reference Tables — Current vs. Month 2

| Table | Current (hardcoded) | Month 2 (real CMS data) |
| --- | --- | --- |
| CPT_REFERENCE | 20 CPT codes with avg cost + specialty | CMS Medicare Physician Fee Schedule |
| ICD_REFERENCE | 18 ICD-10 codes with valid CPT pairs | CMS ICD-10-CM tabular file (70K+ codes) |
| NCCI_BUNDLES | 6 bundling pairs | CMS NCCI PTP edits CSV (250K+ pairs) |
| MUE_LIMITS | 7 CPT MUE values | CMS MUE Excel (all CPT codes) |
| Claims data | 50 FHIR synthetic EOBs | CMS SynPUF CSV (500K+ real-structure claims) |

Rule Engine — Checks Performed

- ICD-CPT Mismatch: procedure code not in valid_cpts list for the billed diagnosis

- NCCI Unbundling: two CPT codes billed same day that violate CMS bundling rules

- MUE Violation: units billed exceed CMS Medically Unlikely Edit limit for CPT

- Specialty Mismatch: provider specialty doesn't match cpt_expected_specialty (FHIR mode) or CPT_REFERENCE (synthetic mode)

- Cost Outlier: billed amount > 2.5x the average for that CPT code

- High Frequency: provider bills same CPT > 3x per day

## 3.4  fwa_langchain_reasoning.py

| Property | Value |
| --- | --- |
| Purpose | Gen AI FWA explanation engine — clinical narratives via Groq LLM |
| LLM provider | Groq API ¦ Model: llama-3.3-70b-versatile |
| Max claims | MAX_CLAIMS_TO_ANALYZE = 20 (configurable) |
| Min score | MIN_RISK_SCORE = 0 (all queue items analyzed) |
| Retry logic | Detects 429 rate limit, parses wait time, retries once. TPD limit surfaces clear message. |
| Output | output/fwa_ai_report.csv |

Groq Output Fields per Claim

- fwa_category: UPCODING | UNBUNDLING | MEDICALLY_UNNECESSARY | ICD_CPT_MISMATCH | PHANTOM_BILLING | KICKBACK

- risk_score: 0–100 (85+ = REFER_TO_SIU, 70–84 = DENY, 40–69 = REVIEW, 0–39 = APPROVE)

- recommendation: REFER_TO_SIU | DENY | REVIEW | APPROVE

- narrative: Plain-English clinical reasoning (the core differentiator)

- red_flags: Comma-separated list of supporting evidence flags

- confidence: 0–100 LLM confidence score

Prompt Architecture

Two-part prompt per claim:

- System prompt: Anchors Groq as senior clinical FWA analyst. Defines category labels, score thresholds, override rules for confirmed fraud patterns. Includes clean claim guidance to prevent false positives.

- User prompt: Structured claim briefing. Rule engine findings FIRST. ★ CONFIRMED FRAUD PATTERN block before rule flags for known FWA types. Clinical context, provider details, billing amounts.

# 4. Technology Stack

| Component | Technology | Version / Notes | Role |
| --- | --- | --- | --- |
| Language | Python | 3.14 | All pipeline scripts |
| LLM API | Groq | llama-3.3-70b-versatile | Clinical narrative generation |
| ML — Anomaly | scikit-learn | Isolation Forest | Statistical outlier detection |
| LLM Framework | LangChain | Current | Groq API wrapper + prompt management |
| Data | pandas | Current | Claims DataFrame processing |
| FHIR Format | FHIR R4 | ExplanationOfBenefit | Claims interoperability standard |
| FHIR Data source | CMS BCDA API | sandbox.bcda.cms.gov | Real FHIR EOB data (Month 2) |
| Claims data | CMS SynPUF CSV | data.cms.gov | Synthetic Medicare claims (Month 2) |
| Vector DB | ChromaDB | Month 2 | RAG layer for reference data |
| Graph analytics | NetworkX | Month 2 | Provider relationship mapping |
| Dashboard | Streamlit | Month 2 | Interactive UI |
| IDE | VS Code | Python + GitLens ext. | Development environment |
| Version control | Git / GitHub | mediaguard-ai (public) | Source control |
| OS | Windows 10/11 | — | Local development |

# 5. FHIR R4 Interoperability Layer

## 5.1  Why FHIR Matters

CMS-0057-F Final Rule mandates all Medicare Advantage and Medicaid payers expose FHIR R4 APIs by January 2027. MediGuard AI is built FHIR-native — the architecture already handles real payer API output without modification. This is a direct enterprise selling point.

## 5.2  FHIR ExplanationOfBenefit Structure

MediGuard AI uses the FHIR R4 ExplanationOfBenefit (EOB) resource — the FHIR representation of a processed insurance claim. Key fields parsed:

| FHIR Field | Pipeline Column | Source |
| --- | --- | --- |
| item[0].productOrService.coding[CPT] | cpt_code | Primary procedure code |
| item[].productOrService.coding[CPT] | additional_cpt | Secondary codes (unbundling) |
| diagnosis[principal].diagnosisCodeableConcept | icd_code | Principal diagnosis |
| item[0].location.locationCodeableConcept | place_of_service | CMS Place of Service code |
| provider.identifier[NPI] | provider_npi | National Provider Identifier |
| insurer.display | payer_name | Insurance company |
| total[submitted].amount.value | billed_amount | Claim total |
| extension[provider-specialty] | provider_specialty | MediGuard custom extension |
| extension[cpt-expected-specialty] | cpt_expected_specialty | MediGuard custom extension |
| extension[injected-fraud-type] | fraud_type | Ground-truth label (synthetic only) |

## 5.3  Three-Layer POS Resolution

Place of Service (POS) is critical for FWA scoring — a knee replacement in an Office setting (POS 11) is itself a fraud flag. Three-layer architecture ensures correct POS for any data source:

| Layer | Method | Handles | Status |
| --- | --- | --- | --- |
| Layer 1 (Primary) | Parse from FHIR location.locationCodeableConcept | All v2 synthetic + real CMS BCDA data | ✅ Active |
| Layer 2 (Fallback) | CPT numeric range inference | v1 synthetic, partial FHIR implementations | ✅ Active |
| Layer 3 (Roadmap) | ChromaDB RAG — full CMS POS-CPT table | Complete accuracy for all CPT codes | 📋 Month 2 |

## 5.4  Data Integration Roadmap

| Phase | Data Source | Format | Timeline | Status |
| --- | --- | --- | --- | --- |
| Phase 1 (now) | Our FHIR synthetic generator | FHIR R4 JSON | Month 1 | ✅ Complete |
| Phase 2 | CMS SynPUF CSV | Flat CSV | Month 2 | 📋 Planned |
| Phase 2 | CMS BCDA sandbox | FHIR R4 API | Month 2 | 📋 Planned |
| Phase 2 | CMS NCCI PTP edits | CSV | Month 2 | 📋 Planned |
| Phase 2 | CMS MUE table | Excel | Month 2 | 📋 Planned |
| Phase 2 | CMS ICD-10-CM tabular | XML/CSV | Month 2 | 📋 Planned |
| Phase 3 | Real masked payer claims (BAA) | FHIR R4/CSV | Month 3 | 💬 Client pitch |

# 6. Model & AI Layer Details

## 6.1  Isolation Forest — Anomaly Detection

| Parameter | Value | Rationale |
| --- | --- | --- |
| Algorithm | Isolation Forest (sklearn) | Unsupervised — no labelled fraud data needed |
| Contamination | 0.15 | 15% expected anomaly rate in synthetic data |
| n_estimators | 100 | Standard for stability |
| random_state | 42 | Reproducibility |
| Features used | billed_amount, units, rule_flag_count, specialty_mismatch, pos_mismatch | Numeric features only |
| Score range | 0–100 (normalized) | Higher = more anomalous |
| AI queue threshold | Score ≥ 70 OR severity HIGH | Dual criteria — catches both ML and rule signals |

## 6.2  Groq LLM — Clinical Reasoning

| Parameter | Value |
| --- | --- |
| Provider | Groq Cloud API |
| Model | llama-3.3-70b-versatile |
| Temperature | 0 (deterministic outputs for consistency) |
| Max tokens | 1024 per claim |
| Rate limits | 100K tokens/min (TPM), 100K tokens/day (TPD) on free tier |
| Retry logic | 429 detection → parse wait time → single retry. TPD limit → clear message + reset time (midnight UTC / 5:30 AM IST) |
| Avg speed | 2.7 seconds / claim (March 2026 run) |
| Cost | Free tier — $0 for POC development |

## 6.3  Confirmed Pipeline Results — March 15, 2026

| Metric | Value | Notes |
| --- | --- | --- |
| Total claims processed | 55 | 50 FHIR + 5 NCCI -B rows |
| Rule-flagged claims | 20 (36.4%) | All genuine FWA |
| AI review queue | 15 claims | Score ≥ 70 or HIGH severity |
| Groq completions | 15 / 15 | 100% — zero API limit hits |
| Avg AI risk score | 87 / 100 | All REFER_TO_SIU |
| False positive rate | 0% | Zero clean claims in queue |
| Avg analysis time | 2.7s / claim | Ultra-fast Groq inference |
| SIU referrals | 15 | 100% of queue |
| UPCODING caught | 5 / 5 | Risk 85/100 |
| ICD-CPT Mismatch caught | 5 / 5 | Risk 90/100 (highest) |
| Medically Unnecessary | 5 / 5 | Risk 85/100 |
| Category label accuracy | ⚠️ Partial | UNBUNDLING/MISMATCH labeled as MEDICALLY_UNNECESSARY — Week 4 fix |

# 7. Architectural Decision Log

All major architectural decisions made during development — including rejected approaches and the reasoning behind final choices.

## 7.1  POS Resolution — Three-Layer Architecture

Problem: fwa_data_pipeline.py needs a Place of Service (POS) code for each claim. POS is not always present in FHIR data from legacy payers.

Rejected — Flat default (POS = 11 Office): Clinically wrong. A knee replacement defaulting to Office is itself a fraud flag. Would generate false positives.

Rejected — Hardcoded CPT-to-POS dictionary: Only covers 20 sample CPTs. Ram correctly challenged: 'What happens with 10,000 real CPT codes?' Does not scale.

Chosen — Three-layer graceful degradation: Layer 1 (FHIR location field — primary, CMS-compliant), Layer 2 (CPT range inference — scales to all codes), Layer 3 (ChromaDB RAG — Month 2).

## 7.2  Specialty Mismatch Detection — Data-Driven vs. Lookup Table

Problem: Detecting when a provider's specialty doesn't match the CPT code billed.

Rejected — CPT_REFERENCE hardcoded specialty list: Same scaling problem. Only covers 20 CPTs.

Chosen — Embed cpt_expected_specialty as FHIR extension in the generator, parse in converter, compare directly in pipeline. No lookup table — the source data carries the ground truth. Scales to any CPT code automatically.

## 7.3  NCCI Unbundling Detection — Row Expansion

Problem: FHIR EOB stores unbundled CPT pairs as two items in one resource. The NCCI rule engine groups by patient+provider+DOS and looks for BOTH codes as separate rows — it never sees the additional_cpt column.

Chosen — Expand additional_cpt into -B suffix rows during FHIR loading. Each -B row carries the parent's fraud_label. -B rows are excluded from the AI queue (parent carries full context for Groq).

## 7.4  Groq Category Anchoring — ★ CONFIRMED FRAUD PATTERN

Problem: Without anchoring, Groq re-classifies claims based on its own clinical interpretation. ICD-CPT mismatch claims were being called MEDICALLY_UNNECESSARY.

Chosen — Add ★ CONFIRMED FRAUD PATTERN block to user prompt BEFORE rule flags. System prompt has explicit override rule: LLM must use the confirmed category. category_map translates pipeline labels to output categories.

Known issue (Week 4 fix): UNBUNDLING and ICD_CPT_MISMATCH are still occasionally labeled MEDICALLY_UNNECESSARY. Scores and recommendations are correct. Label precision is the remaining fix.

# 8. Innovation Roadmap — Four New Ideas

These ideas were captured on March 15, 2026. They extend MediGuard AI from a detection engine into a category-defining platform. Ordered by implementation priority.

## Idea 1 — Persona-Adaptive Investigation Reports

Same Claim. Three Different Outputs. No Extra Work.

Priority: HIGH ¦ Implementation: Month 2 (Week 5-6) ¦ Lift: LOW Today: MediGuard AI generates one narrative per claim. With Idea 1: A single Groq call produces three simultaneous outputs: SIU Investigator → Forensic detail, evidence chain, suggested next steps, interview angles Compliance Officer → Regulatory mapping (which CMS/OIG rule was violated, citation, penalty range) Legal / Audit Team → Structured case summary ready to attach to SIU referral packet Implementation: System prompt switch + structured output schema. One additional Groq call per flagged claim. No existing off-the-shelf FWA tool does end-to-end case preparation like this.

## Idea 2 — Scheme-Level Narratives

From Individual Claim Flags to Coordinated Fraud Scheme Detection

Priority: HIGH ¦ Implementation: Month 2 (Week 6-7) ¦ Lift: MEDIUM Today: Every FWA tool flags individual claims. Investigators still have to connect the dots manually. With Idea 2: MediGuard AI groups related flags across providers, beneficiaries, and time windows and generates a scheme-level narrative: 'Provider A, Biller B, and 14 beneficiaries appear to be part of a coordinated home health upcoding ring. Claims cluster in a 45-day window, all billed at the 99215 level, across 5 ZIP codes with the same billing address. Here is the evidence chain...' Foundation: NetworkX provider relationship graph (already on Month 2 roadmap). Groq then writes the scheme narrative across the graph output. This is what SIU investigators actually need to build a prosecutable case.

## Idea 3 — Detect AI-Generated Fraud With AI

Counter-GenAI: The Most Cutting-Edge Angle Available Right Now

Priority: MEDIUM ¦ Implementation: Month 2-3 ¦ Lift: MEDIUM-HIGH Context: 89% rise in AI-generated medical documents submitted to insurers in 2025 (industry data). Fraudsters are using GenAI to forge clinical notes, lab results, and synthetic claim patterns. Almost no FWA vendor has a counter-GenAI layer yet. Detection signals: • Stylistic anomalies in clinical notes (unnaturally consistent language, zero variation) • 'Too perfect' ICD-10 combinations (statistically implausible code clusters) • Round-number billing patterns (AI-generated amounts lack natural variance) • Zero-variance service patterns across multiple claims (real providers vary; AI doesn't) LinkedIn angle: 'We used AI to catch AI-generated fraud' — a single sentence that stops a hiring manager or client cold. Directly relevant to 2025-2026 enforcement priorities.

## Idea 4 — Medical Knowledge Graph Validation

Clinical Coherence Checking — A Published Gap in the Field

Priority: LOW-MEDIUM ¦ Implementation: Month 3 ¦ Lift: HIGH Published gap: Pure ML models cannot check if a diagnosis + procedure + drug combination is medically implausible. They find statistical anomalies — not clinical impossibilities. Example of what a knowledge graph catches: 'This claim billed a total knee replacement (CPT 27447) for a 34-year-old patient with no prior knee diagnosis in the 12-month claims history. The procedure is clinically inconsistent with the billed DRG and age profile.' Technology: SNOMED-CT and RxNorm — both open standards, freely accessible. Adds clinical credibility that statistical models fundamentally cannot provide. Strong differentiator in technical interviews and architecture discussions.

| Idea | Sprint Fit | Technical Lift | Demo Impact | Target |
| --- | --- | --- | --- | --- |
| 1 — Persona-Adaptive Reports | ✅ Month 2 | Low | Very High | Week 5-6 |
| 2 — Scheme-Level Narratives | ✅ Month 2 | Medium | Very High | Week 6-7 |
| 3 — Counter-GenAI Detection | ⚠️ Month 2-3 | Medium-High | Extreme | Week 7-8 |
| 4 — Knowledge Graph | 📋 Month 3 | High | High (story) | Month 3 |

# 9. Output Files Reference

| File | Location | Generated By | Contents |
| --- | --- | --- | --- |
| fhir_bundle.json | fhir_samples/ | fhir_sample_generator.py | 50 FHIR R4 EOB resources as a Bundle |
| fhir_claims_summary.csv | fhir_samples/ | fhir_sample_generator.py | Human-readable summary of all 50 EOBs |
| fhir_converted_claims.csv | output/ | fhir_converter.py | 50 EOBs normalized to pipeline format (25 columns) |
| fwa_scored_claims.csv | output/ | fwa_data_pipeline.py | 55 rows (incl. -B rows), rule flags, ML scores |
| provider_benchmarks.csv | output/ | fwa_data_pipeline.py | Per-provider risk profiles and billing patterns |
| ai_review_queue.csv | output/ | fwa_data_pipeline.py | 15 claims queued for Groq analysis |
| fwa_ai_report.csv | output/ | fwa_langchain_reasoning.py | 15 claims with AI narratives, risk scores, recommendations |

# 10. Environment Setup

| Component | Detail |
| --- | --- |
| Python | 3.14 ¦ C:/Users/rAm/AppData/Local/Python/pythoncore-3.14-64/python.exe |
| IDE | VS Code with Python extension + GitLens extension |
| Project root | C:\Users\rAm\OneDrive\Documents\Projects\mediaguard-ai\ |
| GitHub | github.com/[username]/mediaguard-ai (public repo) |
| Groq API key | Set as GROQ_API_KEY environment variable |
| Output folder | C:\Users\rAm\OneDrive\Documents\Projects\mediaguard-ai\output\ |
| Requirements | pip install -r requirements_mediaguard.txt |

Key Dependencies

pandas          # Claims DataFrame processing

scikit-learn    # Isolation Forest anomaly detection

langchain       # LLM framework

langchain-groq  # Groq API integration

groq            # Groq Python SDK

numpy           # Numerical operations

python-dotenv   # Environment variable management

MediGuard AI  |  Technical Reference v1.0  |  March 15, 2026  |  Ram — LTIMindtree Principal Consultant

LIVING DOCUMENT — Updated each sprint session. Versioned snapshots preserved at each major milestone.