MediGuard AI

Elevator Pitch & 90-Day Roadmap

FHIR-Native FWA Detection with GenAI Clinical Reasoning

Ram  |  Principal Consultant, LTIMindtree  |  PAHM Certified  |  March 2026

# Elevator Pitch

## The Problem

US healthcare loses an estimated $100B+ annually to fraud, waste, and abuse. The tools most payers use today — Cotiviti, Optum, HMS — are rule engines built in the 2000s. They flag claims. They do not explain them. A human investigator still has to open each flagged claim, read the codes, look up the clinical context, and decide. That process is slow, expensive, and inconsistent.

## What MediGuard AI Does Differently

MediGuard AI adds a plain-English AI reasoning layer on top of the rule engine. Instead of handing an investigator a claim flagged as ICD_CPT_MISMATCH, it hands them a finding:

“A total knee replacement was billed with a diagnosis of right hip stiffness — a different anatomical site. This does not meet CMS medical necessity criteria for CPT 27447 and warrants SIU referral.”

That is the difference between a flag and a finding. The AI narrative layer is what legacy vendors like Cotiviti are spending millions trying to retrofit. MediGuard AI was designed with it from the ground up.

## What Has Been Built

A fully working end-to-end POC in Python — four stages running in sequence:

| File | Role | Technology |
| --- | --- | --- |
| fhir_sample_generator.py | FHIR R4 data layer | Generates synthetic ExplanationOfBenefit JSONs mirroring CMS BCDA API output. CMS-0057-F mandates this format from all MA/Medicaid payers by January 2027. |
| fhir_converter.py | Interoperability layer | 3-layer POS resolution: FHIR location field (primary) → CPT range inference (fallback) → RAG/ChromaDB (Month 2). Zero hardcoded CPT lookup tables. |
| fwa_data_pipeline.py | Rule engine + ML | OIG/NCCI rules (unbundling, ICD-CPT mismatch, upcoding, medically unnecessary) + Isolation Forest anomaly detection. All comparisons run through data. |
| fwa_langchain_reasoning.py | GenAI narrative layer | Groq LLaMA 3.3 70B generates plain-English clinical reasoning per claim in ~1.3s. Rule engine findings are the primary anchor. |

## Current Pipeline Metrics

| Metric | Value | Notes |
| --- | --- | --- |
| Claims processed | 55 | 50 FHIR EOBs + 5 NCCI expansion rows |
| FWA patterns covered | 4 | Upcoding, Unbundling, ICD-CPT Mismatch, Medically Unnecessary |
| False positive rate | 0% | Zero clean claims in flagged set after ICD_REFERENCE expansion |
| AI review queue | 15 claims | All genuine FWA — no CLEAN claims queued for Groq |
| Groq response time | ~1.3s / claim | llama-3.3-70b-versatile on free Groq tier |
| FHIR compatibility | CMS BCDA API | ExplanationOfBenefit R4 format — production-ready structure |

## The Market Angle

Codoxo raised $35M Series C to add GenAI narratives to FWA detection. They just got there. MediGuard AI is being built at exactly that intersection — FHIR interoperability plus GenAI explainability — by someone with 12 years of US healthcare domain knowledge and PAHM certification. That combination does not walk through the door often.

The CMS-0057-F mandate requiring FHIR APIs from all Medicare Advantage and Medicaid payers by January 2027 means the entire industry is about to generate a flood of FHIR data. MediGuard AI is positioned to consume it natively on day one.

# 90-Day Sprint — Next Steps

The sprint is structured in three phases: Build (Month 1), Package (Month 2), Position (Month 3). Week 1 and the FHIR interoperability layer are complete. The pipeline runs end-to-end with zero false positives and live Groq narratives.

| Phase | Theme | Deliverables |
| --- | --- | --- |
| Month 1 | Build — Complete | FHIR R4 pipeline ✓ ¦ OIG/NCCI rule engine ✓ ¦ Isolation Forest ✓ ¦ Groq GenAI narratives ✓ ¦ Zero false positives ✓ |
| Month 1 | Build — Remaining | Run full 34-claim queue through Groq (set MAX_CLAIMS=34). Save representative Groq narratives for use in LinkedIn article and POC deck. |
| Month 2 | Streamlit Dashboard | Interactive UI: claim table, provider risk heatmap, AI narrative viewer. Enterprise SaaS aesthetic. The artifact that makes the demo real — a hiring manager can click through it. |
| Month 2 | NetworkX Provider Graph | Provider relationship graph: shared patients, shared billing patterns, co-billing on same date of service. Third detection layer beyond rules and ML. |
| Month 2 | RAG Layer (ChromaDB) | Embed CMS POS-CPT reference table as a vector store. Replace CPT range inference with LLM retrieval. Scales to all 10,000+ CPT codes without a lookup table. |
| Month 2 | Evaluation Metrics | Precision, recall, F1 against fraud_label ground truth. Confusion matrix. Document what degrades in production and why. |
| Month 3 | Portfolio Packaging | GitHub README with architecture diagram and one-command demo setup. 3-4 minute screen-recording demo. LinkedIn article on where Cotiviti falls short. |
| Month 3 | Role Targeting | LTIMindtree internal POC deck for payer accounts. Target: Director Healthcare AI, VP Analytics, Principal AI Architect. Outreach to Codoxo, Alivia Analytics, GDIT. |

## The Positioning Thesis

“I did not just read about FHIR + GenAI in FWA detection. I built it, debugged it down to the NCCI unbundling edge case level, and I understand exactly where the legacy vendors are weak.”

## Target Companies

- Codoxo — $35M Series C, GenAI FWA narratives. Most comparable to MediGuard AI architecture.

- Directly competes with the positioning thesis. A warm conversation starter.

- Alivia Analytics — AI-native FWA, actively expanding headcount.

- GDIT — Processes 4.5M claims/day for CMS. FHIR mandate transition is a major contract opportunity.

- Healthcare Fraud Shield — Boutique FWA firm. Values deep domain expertise over pedigree.

- LTIMindtree (internal) — Position MediGuard AI as a client offering for payer and health plan accounts.

MediGuard AI  |  Personal POC  |  March 2026  |  Ram, Principal Consultant, LTIMindtree